# RouteCrafted — Technical Implementation Plan

Stack: Next.js 15 · React · TypeScript · Tailwind CSS · Drizzle ORM · Neon PostgreSQL · Expo (React Native) · Auth.js · Gemini 2.0 Flash · Open-Meteo · OpenTripMap · Cloudflare R2 · Resend · Vercel

## Table of Contents

- Project Description

- System Architecture

- Monorepo Structure

- Database Schema

- API Design

- Web App Screens

- Mobile App Screens

- AI Features — Implementation Detail

- User Stories

- Authentication & Authorization

- Admin Panel

- Integrations Wiring

- Implementation Phases

- Environment Variables

- AGENTS.md Template

## 1. Project Description

RouteCrafted is a multi-platform full-stack travel itinerary builder that uses AI to generate practical, day-by-day travel plans. A traveler enters a destination, travel dates, budget range, travel style, and group type. The AI builds a structured itinerary, complete with morning/afternoon/evening activity blocks, meal suggestions, estimated costs, and movement notes. When the weather forecast changes for a saved trip, RouteCrafted detects the disruption and offers a rewritten plan for affected days. For every place, attraction, restaurant, or activity in the plan, the app generates a short "worth it / skip it" card that gives a quick verdict, key reasons, expected cost, and best traveler fit — designed for fast mobile reading while on the ground.

RouteCrafted is implemented as a Node.js monorepo containing:

- A Next.js 15 app that serves both the backend REST API and the web client.

- An Expo app that provides the React Native mobile client.

The project fulfils all capstone requirements: minimum 5 web screens, minimum 3 mobile screens, minimum 4 database tables, JWT authentication, user and admin roles, live deployment, GitHub commit history, and comprehensive documentation.

## 2. System Architecture

┌─────────────────────────────────────────────────────────────┐

│                        CLIENT LAYER                         │

│                                                             │

│  ┌──────────────────────────┐  ┌─────────────────────────┐  │

│  │   Next.js Web App        │  │   Expo Mobile App       │  │

│  │   (React + TypeScript)   │  │   (React Native)        │  │

│  │   Tailwind CSS           │  │   NativeWind / StyleSh  │  │

│  └────────────┬─────────────┘  └──────────┬──────────────┘  │

└───────────────┼──────────────────────────-┼─────────────────┘

│  HTTPS / REST API          │  HTTPS / REST API

┌───────────────▼────────────────────────────▼─────────────────┐

│                     BACKEND LAYER                            │

│                  Next.js 15 App Router                       │

│                                                              │

│  /app/api/*   — REST API route handlers                      │

│  /app/(web)/* — Server Components + Client Components        │

│                                                              │

│  ┌──────────┐ ┌──────────┐ ┌──────────┐ ┌──────────────┐   │

│  │  Auth.js │ │  Drizzle │ │  AI lib  │ │  Integrations│   │

│  │  (JWT)   │ │  ORM     │ │  (Gemini)│ │  (Weather,   │   │

│  └──────────┘ └──────────┘ └──────────┘ │  Places, R2, │   │

│                                          │  Resend)     │   │

│                                          └──────────────┘   │

└──────────────────────────┬───────────────────────────────────┘

│

┌──────────────────────────▼───────────────────────────────────┐

│                      DATA LAYER                              │

│                                                              │

│  ┌──────────────────────┐  ┌───────────────────────────┐    │

│  │  Neon PostgreSQL      │  │  Cloudflare R2            │    │

│  │  (via Drizzle ORM)   │  │  (user file uploads)      │    │

│  └──────────────────────┘  └───────────────────────────┘    │

└──────────────────────────────────────────────────────────────┘

External services:

• Gemini 2.0 Flash   — itinerary generation, rewrites, summaries

• Open-Meteo         — 7-day weather forecasts, no key required

• OpenTripMap        — POI data for place cards

• Nominatim          — server-side geocoding

• Mapbox             — client-side destination autocomplete

• Resend             — transactional email

• Expo Push Service  — mobile push notifications

Communication rules:

- The web client uses Server Components for data fetching and Server Actions for mutations wherever possible, reducing client-side fetch boilerplate.

- The mobile app communicates exclusively via the REST API at /api/* using JWT bearer tokens in the Authorization header.

- All environment secrets live server-side. No API keys are exposed to the browser or the mobile app.

## 3. Monorepo Structure

RouteCrafted/

├── apps/

│   ├── web/                          # Next.js 15 app (web + API)

│   │   ├── app/

│   │   │   ├── (auth)/               # register, login pages

│   │   │   ├── (dashboard)/          # traveler dashboard, trips

│   │   │   ├── (admin)/              # admin panel

│   │   │   ├── api/

│   │   │   │   ├── auth/[...nextauth]/route.ts

│   │   │   │   ├── trips/            # CRUD endpoints

│   │   │   │   ├── itinerary/        # generation, rewrite

│   │   │   │   ├── places/           # card generation, POI

│   │   │   │   ├── weather/          # forecast check

│   │   │   │   ├── upload/           # R2 file upload

│   │   │   │   └── admin/            # admin-only endpoints

│   │   │   └── layout.tsx

│   │   ├── components/               # React UI components

│   │   ├── lib/

│   │   │   ├── db/

│   │   │   │   ├── schema.ts         # Drizzle table definitions

│   │   │   │   ├── relations.ts

│   │   │   │   ├── index.ts          # DB client

│   │   │   │   └── queries/          # typed query helpers

│   │   │   ├── ai/

│   │   │   │   ├── gemini.ts         # Gemini client wrapper

│   │   │   │   ├── prompts.ts        # prompt templates

│   │   │   │   └── parsers.ts        # JSON response parsers

│   │   │   ├── weather/

│   │   │   │   └── open-meteo.ts

│   │   │   ├── places/

│   │   │   │   └── opentripmap.ts

│   │   │   ├── geocoding/

│   │   │   │   └── nominatim.ts

│   │   │   ├── storage/

│   │   │   │   └── r2.ts

│   │   │   ├── email/

│   │   │   │   └── resend.ts

│   │   │   └── notifications/

│   │   │       └── expo-push.ts

│   │   ├── drizzle/                  # auto-generated migration SQL files

│   │   ├── drizzle.config.ts

│   │   ├── next.config.ts

│   │   ├── tailwind.config.ts

│   │   └── package.json

│   │

│   └── mobile/                       # Expo React Native app

│       ├── app/

│       │   ├── (auth)/               # login, register screens

│       │   ├── (tabs)/               # tab navigator screens

│       │   │   ├── index.tsx         # My Trips

│       │   │   ├── explore.tsx       # Explore destinations

│       │   │   └── profile.tsx       # Profile

│       │   ├── trip/[id]/            # Trip detail + day plan

│       │   ├── card/[id]/            # Place card detail

│       │   └── _layout.tsx

│       ├── components/

│       ├── lib/

│       │   ├── api.ts                # typed fetch wrapper for /api/*

│       │   ├── auth.ts               # JWT storage + refresh

│       │   └── notifications.ts      # Expo push token registration

│       ├── app.json

│       └── package.json

│

├── packages/

│   └── shared/                       # shared TypeScript types

│       ├── types/

│       │   ├── trip.ts

│       │   ├── itinerary.ts

│       │   └── place-card.ts

│       └── package.json

│

├── turbo.json                        # Turborepo pipeline config

├── package.json                      # root workspace config

├── .env.local                        # secrets (git-ignored)

├── AGENTS.md                         # AI dev agent instructions

└── README.md

Root package.json (npm workspaces):

{

"name": "RouteCrafted",

"private": true,

"workspaces": ["apps/*", "packages/*"],

"scripts": {

"dev:web": "npm run dev --workspace=apps/web",

"dev:mobile": "npm run start --workspace=apps/mobile",

"db:generate": "npm run db:generate --workspace=apps/web",

"db:migrate": "npm run db:migrate --workspace=apps/web"

}

}

## 4. Database Schema

The database must contain at least 4 tables. RouteCrafted's schema uses 7 tables to cover all features cleanly.

### 4.1 Table: users

Stores registered travelers and admins.

export const users = pgTable('users', {

id:           uuid('id').defaultRandom().primaryKey(),

email:        varchar('email', { length: 320 }).unique().notNull(),

passwordHash: varchar('password_hash', { length: 256 }).notNull(),

name:         varchar('name', { length: 120 }).notNull(),

role:         varchar('role', { length: 20 }).default('traveler').notNull(), // 'traveler' | 'admin'

avatarUrl:    varchar('avatar_url', { length: 500 }),

expoPushToken: varchar('expo_push_token', { length: 200 }),

createdAt:    timestamp('created_at').defaultNow().notNull(),

updatedAt:    timestamp('updated_at').defaultNow().notNull(),

});

### 4.2 Table: trips

One row per trip a user creates.

export const trips = pgTable('trips', {

id:            uuid('id').defaultRandom().primaryKey(),

userId:        uuid('user_id').references(() => users.id, { onDelete: 'cascade' }).notNull(),

destination:   varchar('destination', { length: 200 }).notNull(),

country:       varchar('country', { length: 100 }),

latitude:      real('latitude'),

longitude:     real('longitude'),

startDate:     date('start_date').notNull(),

endDate:       date('end_date').notNull(),

budgetRange:   varchar('budget_range', { length: 20 }).notNull(), // 'budget' | 'moderate' | 'luxury'

travelStyle:   varchar('travel_style', { length: 40 }).notNull(), // 'cultural' | 'adventure' | 'relaxation' | 'foodie' | 'nature'

groupType:     varchar('group_type', { length: 30 }).notNull(),   // 'solo' | 'couple' | 'friends' | 'family'

pacing:        varchar('pacing', { length: 20 }).default('balanced'), // 'relaxed' | 'balanced' | 'packed'

status:        varchar('status', { length: 20 }).default('draft'),    // 'draft' | 'active' | 'past'

coverImageUrl: varchar('cover_image_url', { length: 500 }),

createdAt:     timestamp('created_at').defaultNow().notNull(),

updatedAt:     timestamp('updated_at').defaultNow().notNull(),

});

### 4.3 Table: itinerary_days

One row per day of a trip. Stores AI-generated day metadata and weather snapshot.

export const itineraryDays = pgTable('itinerary_days', {

id:               uuid('id').defaultRandom().primaryKey(),

tripId:           uuid('trip_id').references(() => trips.id, { onDelete: 'cascade' }).notNull(),

dayNumber:        integer('day_number').notNull(),    // 1, 2, 3...

date:             date('date').notNull(),

theme:            varchar('theme', { length: 120 }),  // e.g. "Old Town & History"

summary:          text('summary'),

weatherCode:      integer('weather_code'),            // WMO code from Open-Meteo

weatherLabel:     varchar('weather_label', { length: 60 }),

weatherAlerted:   boolean('weather_alerted').default(false),

rewrittenAt:      timestamp('rewritten_at'),

createdAt:        timestamp('created_at').defaultNow().notNull(),

});

### 4.4 Table: itinerary_items

Individual activities, meals, and transitions within a day.

export const itineraryItems = pgTable('itinerary_items', {

id:            uuid('id').defaultRandom().primaryKey(),

dayId:         uuid('day_id').references(() => itineraryDays.id, { onDelete: 'cascade' }).notNull(),

position:      integer('position').notNull(),

timeBlock:     varchar('time_block', { length: 20 }).notNull(), // 'morning' | 'afternoon' | 'evening'

type:          varchar('type', { length: 30 }).notNull(),        // 'activity' | 'meal' | 'transport' | 'accommodation'

title:         varchar('title', { length: 200 }).notNull(),

description:   text('description'),

location:      varchar('location', { length: 200 }),

durationMins:  integer('duration_mins'),

estimatedCost: varchar('estimated_cost', { length: 40 }),

isOptional:    boolean('is_optional').default(false),

placeCardId:   uuid('place_card_id').references(() => placeCards.id),

createdAt:     timestamp('created_at').defaultNow().notNull(),

});

### 4.5 Table: place_cards

Short "worth it / skip it" verdicts for places in the itinerary.

export const placeCards = pgTable('place_cards', {

id:              uuid('id').defaultRandom().primaryKey(),

tripId:          uuid('trip_id').references(() => trips.id, { onDelete: 'cascade' }).notNull(),

name:            varchar('name', { length: 200 }).notNull(),

category:        varchar('category', { length: 60 }),           // 'attraction' | 'restaurant' | 'neighborhood' | 'activity'

verdict:         varchar('verdict', { length: 10 }).notNull(),  // 'worth_it' | 'skip_it' | 'depends'

summary:         text('summary').notNull(),

worthItReasons:  jsonb('worth_it_reasons').$type<string[]>(),

skipItReasons:   jsonb('skip_it_reasons').$type<string[]>(),

bestFor:         varchar('best_for', { length: 120 }),

costLevel:       varchar('cost_level', { length: 20 }),         // 'free' | 'budget' | 'moderate' | 'splurge'

timeNeeded:      varchar('time_needed', { length: 60 }),

latitude:        real('latitude'),

longitude:       real('longitude'),

imageUrl:        varchar('image_url', { length: 500 }),

flagged:         boolean('flagged').default(false),

flagReason:      text('flag_reason'),

createdAt:       timestamp('created_at').defaultNow().notNull(),

});

### 4.6 Table: weather_alerts

Records forecast-change events that triggered a rewrite suggestion.

export const weatherAlerts = pgTable('weather_alerts', {

id:              uuid('id').defaultRandom().primaryKey(),

tripId:          uuid('trip_id').references(() => trips.id, { onDelete: 'cascade' }).notNull(),

dayId:           uuid('day_id').references(() => itineraryDays.id, { onDelete: 'cascade' }).notNull(),

alertType:       varchar('alert_type', { length: 40 }).notNull(), // 'rain' | 'storm' | 'extreme_heat' | 'snow'

forecastCode:    integer('forecast_code').notNull(),

alertedAt:       timestamp('alerted_at').defaultNow().notNull(),

dismissed:       boolean('dismissed').default(false),

rewriteAccepted: boolean('rewrite_accepted').default(false),

});

### 4.7 Table: admin_flags

Content moderation records raised by users or auto-detected.

export const adminFlags = pgTable('admin_flags', {

id:           uuid('id').defaultRandom().primaryKey(),

placeCardId:  uuid('place_card_id').references(() => placeCards.id).notNull(),

raisedBy:     uuid('raised_by').references(() => users.id),

reason:       text('reason'),

status:       varchar('status', { length: 20 }).default('open'), // 'open' | 'resolved' | 'dismissed'

resolvedBy:   uuid('resolved_by').references(() => users.id),

createdAt:    timestamp('created_at').defaultNow().notNull(),

resolvedAt:   timestamp('resolved_at'),

});

### 4.8 Entity Relationship Summary

users ──< trips ──< itinerary_days ──< itinerary_items

──< place_cards

──< weather_alerts ──> itinerary_days

──< admin_flags ──> place_cards

All foreign keys use onDelete: 'cascade' so deleting a trip removes all related rows automatically.

## 5. API Design

All routes are under /api/. Protected routes require a JWT bearer token. Admin routes additionally check role === 'admin' server-side.

### Authentication

| Method | Route | Auth | Description |
| --- | --- | --- | --- |
| POST | /api/auth/register | Public | Register a new user; send welcome email |
| POST | /api/auth/[...nextauth] | Public | Auth.js handler (login, logout, session) |
| GET | /api/auth/me | JWT | Return current user profile |

### Trips

| Method | Route | Auth | Description |
| --- | --- | --- | --- |
| GET | /api/trips | JWT | List all trips for the authenticated user |
| POST | /api/trips | JWT | Create a new trip (geocodes destination) |
| GET | /api/trips/:id | JWT (owner) | Get trip with days, items, and cards |
| PATCH | /api/trips/:id | JWT (owner) | Update trip metadata |
| DELETE | /api/trips/:id | JWT (owner) | Delete trip and all related data |

### Itinerary

| Method | Route | Auth | Description |
| --- | --- | --- | --- |
| POST | /api/itinerary/generate | JWT | Generate full day-by-day itinerary for a trip |
| POST | /api/itinerary/rewrite-day | JWT | Rewrite a single day (weather or manual) |
| PATCH | /api/itinerary/items/:id | JWT | Edit a single itinerary item |
| DELETE | /api/itinerary/items/:id | JWT | Delete an itinerary item |

### Place Cards

| Method | Route | Auth | Description |
| --- | --- | --- | --- |
| POST | /api/places/generate-cards | JWT | Generate "worth it / skip it" cards for all places in a trip |
| GET | /api/places/cards/:tripId | JWT | List all place cards for a trip |
| GET | /api/places/cards/item/:id | JWT | Get single place card |
| POST | /api/places/flag/:id | JWT | Flag a card as inaccurate |

### Weather

| Method | Route | Auth | Description |
| --- | --- | --- | --- |
| GET | /api/weather/check/:tripId | JWT | Check forecast for all trip days; return alerts if changed |
| POST | /api/weather/dismiss/:alertId | JWT | Dismiss a weather alert without rewriting |

### Uploads

| Method | Route | Auth | Description |
| --- | --- | --- | --- |
| POST | /api/upload/avatar | JWT | Upload profile photo to Cloudflare R2 |
| POST | /api/upload/trip-cover | JWT | Upload trip cover image to R2 |

### Admin

| Method | Route | Auth | Description |
| --- | --- | --- | --- |
| GET | /api/admin/users | Admin | List all users with pagination |
| PATCH | /api/admin/users/:id | Admin | Edit user role or suspend account |
| GET | /api/admin/flags | Admin | List open content moderation flags |
| PATCH | /api/admin/flags/:id | Admin | Resolve or dismiss a flag |
| DELETE | /api/admin/cards/:id | Admin | Remove a flagged place card |
| GET | /api/admin/stats | Admin | App usage statistics (trips, users, alerts) |

## 6. Web App Screens

The capstone requires minimum 5 web screens. RouteCrafted implements 9 distinct screens.

### Screen 1 — Landing / Home Page (/)

Purpose: Marketing, product explanation, sign-in/sign-up CTA.
Content: Hero section with value proposition, feature highlights (itinerary builder, weather replanning, place cards), sample mockup, register and login buttons.
Components: HeroSection, FeatureGrid, SampleItineraryPreview, CallToActionBanner.

### Screen 2 — Register (/register)

Purpose: User sign-up.
Fields: Name, email, password, confirm password.
Behavior: On success, send welcome email via Resend, redirect to dashboard.
Components: RegisterForm, AuthLayout.

### Screen 3 — Login (/login)

Purpose: Email + password sign-in.
Behavior: Auth.js credentials provider, JWT session, redirect to /dashboard.
Components: LoginForm, AuthLayout.

### Screen 4 — Dashboard (/dashboard)

Purpose: Overview of all user trips; entry point for creating a new trip.
Content: Active trips (upcoming, in-progress), past trips, weather alert banners for upcoming trips with alert state, "Create new trip" button.
Components: TripCard, WeatherAlertBanner, EmptyTripsState, DashboardHeader.

### Screen 5 — Create Trip (/trips/new)

Purpose: Multi-step form to enter trip parameters and trigger AI generation.
Steps:

- Destination search (Mapbox autocomplete)

- Dates (date range picker)

- Budget range + travel style + group type + pacing

- Review summary → "Build my itinerary" button Behavior: On submit, POST to /api/trips, then POST to /api/itinerary/generate. Show streaming progress indicator while AI generates.
Components: TripWizard, DestinationSearchInput, DateRangePicker, TravelStyleSelector, TripReviewCard, GeneratingSpinner.

### Screen 6 — Trip Detail / Itinerary (/trips/:id)

Purpose: Full day-by-day view of the generated itinerary.
Content: Trip header (destination, dates, cover image), weather alert banner if active, day tabs or scroll sections, each day shows morning/afternoon/evening blocks, each item shows title, duration, cost estimate, optional badge, and link to place card.
Actions: Edit item, delete item, regenerate day, regenerate full trip.
Components: TripHeader, WeatherAlertCard, DaySection, ItineraryItem, RegenerateButton, DayTabs.

### Screen 7 — Place Cards (/trips/:id/cards)

Purpose: Scrollable grid of all "worth it / skip it" place cards for the trip.
Content: Filter by verdict (all / worth it / skip it / depends), filter by category; each card shows verdict badge, summary, reasons, cost level, time needed.
Actions: Flag card as inaccurate.
Components: PlaceCardGrid, PlaceCard, VerdictBadge, CardFilterBar.

### Screen 8 — Profile (/profile)

Purpose: Manage account info, avatar upload, notification preferences.
Content: Name/email edit, avatar upload (Cloudflare R2), password change, delete account.
Components: ProfileForm, AvatarUploader, PasswordChangeForm, DangerZone.

### Screen 9 — Admin Panel (/admin)

Purpose: Platform moderation for admin users. Redirects non-admins.
Tabs:

- Users — paginated user table with role toggle and suspend action.

- Flags — list of open content flags with place card preview and resolve/dismiss actions.

- Stats — KPI cards: total users, trips created this week, weather alerts fired, flags resolved. Components: AdminUserTable, FlagQueue, StatsGrid, AdminNav.

## 7. Mobile App Screens

The capstone requires minimum 3 mobile screens. RouteCrafted's mobile app implements 7 screens organized in two navigators.

### Navigator: Auth Stack

Screen M1 — Welcome / Login
Destination: app/(auth)/index.tsx
Content: App logo, short tagline, "Sign in" and "Register" buttons. Clean full-screen layout. On login, store JWT in secure memory state and navigate to tabs.

Screen M2 — Register
Destination: app/(auth)/register.tsx
Fields: Name, email, password. On success, navigate to tabs.

### Navigator: Tab Bar (3 tabs)

Screen M3 — My Trips (Tab 1)
Destination: app/(tabs)/index.tsx
Content: Flat list of trip cards with destination name, date range, status pill. Weather alert badge on cards with upcoming alerts. Pull-to-refresh. "+" button opens create trip sheet.
Create trip sheet: simplified 3-step wizard (destination text, dates, style) — calls the same /api/trips + /api/itinerary/generate endpoints.

Screen M4 — Trip Day Plan (navigated from My Trips)
Destination: app/trip/[id]/index.tsx
Content: Day selector at top, activity list for selected day (time block labels, item cards), weather alert banner if active for that day. Tap item opens place card.
Actions: Accept weather rewrite (calls /api/itinerary/rewrite-day).

Screen M5 — Place Card Detail (navigated from Day Plan)
Destination: app/card/[id]/index.tsx
Content: Full place card — verdict badge, name, summary, "Worth it because" section, "Skip it if" section, cost level, time needed, best for label. Back navigation.

Screen M6 — Explore (Tab 2)
Destination: app/(tabs)/explore.tsx
Content: Searchable list of user's saved place cards across all trips. Filter by verdict or category. Useful for building a favorites reference.

Screen M7 — Profile (Tab 3)
Destination: app/(tabs)/profile.tsx
Content: Avatar, name, email, logout button, notification toggle (registers/deregisters Expo push token via /api/auth/me PATCH).

## 8. AI Features — Implementation Detail

### 8.1 Itinerary Generation

Trigger: POST /api/itinerary/generate with tripId.

Steps:

- Load trip from DB (destination, dates, budget, style, group type, pacing, lat/lon).

- Fetch 7-day weather forecast from Open-Meteo for the trip coordinates.

- Fetch top 30 POIs from OpenTripMap for the destination.

- Build structured prompt (see below).

- Send to Gemini 2.0 Flash with responseMimeType: 'application/json'.

- Parse response, validate structure with Zod.

- Insert itinerary_days and itinerary_items rows in a single DB transaction.

Prompt structure:

You are RouteCrafted, a precise travel itinerary assistant.

Create a detailed day-by-day travel itinerary for:

- Destination: {destination}, {country}

- Dates: {startDate} to {endDate} ({numDays} days)

- Budget: {budgetRange}

- Travel style: {travelStyle}

- Group: {groupType}

- Pacing: {pacing}

- Weather forecast: {weatherSummary}

- Top POIs available: {poiList}

Return a JSON object with this exact schema:

{

"days": [

{

"dayNumber": 1,

"date": "YYYY-MM-DD",

"theme": "string (max 60 chars)",

"summary": "string (1-2 sentences)",

"items": [

{

"position": 1,

"timeBlock": "morning | afternoon | evening",

"type": "activity | meal | transport | accommodation",

"title": "string",

"description": "string (2-3 sentences)",

"location": "string",

"durationMins": number,

"estimatedCost": "string e.g. €0 | €5-10 | €25-40",

"isOptional": boolean

}

]

}

]

}

Rules:

- Group nearby places in the same time block to minimize travel.

- Flag items that depend on good weather as optional if rain is forecast.

- Keep estimated costs consistent with the budget range.

- Do not include fictional places.

### 8.2 Weather-Aware Rewrite

Trigger: POST /api/itinerary/rewrite-day with dayId and optional weatherContext.

Steps:

- Load the full day with all its items from DB.

- Fetch latest forecast from Open-Meteo for that specific date.

- Build rewrite prompt that includes the existing plan and the weather condition.

- Send to Gemini and parse response.

- Replace existing itinerary_items for that day in a DB transaction.

- Mark itinerary_days.rewrittenAt timestamp.

Key prompt instruction added for rewrites:

The original plan was designed for {originalWeatherLabel}.

The updated forecast shows {newWeatherLabel} (WMO code {code}).

Rewrite the day to be practical under this weather condition.

Keep items that work in this weather unchanged.

Replace outdoor activities that would be ruined by this weather with suitable indoor or covered alternatives.

Do not change the JSON schema.

### 8.3 Place Card Generation

Trigger: POST /api/places/generate-cards with tripId.

Steps:

- Collect all unique place names from itinerary_items for the trip.

- Deduplicate. Enrich each with OpenTripMap data (category, Wikipedia excerpt if available).

- For every 5 places, send a batch prompt to Gemini to generate cards.

- Parse and insert place_cards rows.

Per-card prompt output schema:

{

"name": "string",

"category": "attraction | restaurant | neighborhood | activity",

"verdict": "worth_it | skip_it | depends",

"summary": "string (max 2 sentences)",

"worthItReasons": ["string", "string"],

"skipItReasons": ["string", "string"],

"bestFor": "string e.g. 'History lovers and architecture fans'",

"costLevel": "free | budget | moderate | splurge",

"timeNeeded": "string e.g. '1-2 hours'"

}

### 8.4 Weather Monitoring (Background Check)

Trigger: GET /api/weather/check/:tripId called client-side when the user opens their dashboard or trip detail.

Steps:

- Load all itinerary_days for the trip that are in the future.

- Fetch current forecast for each date from Open-Meteo.

- Compare new WMO weather code with stored weatherCode.

- If significant change (clear→rain, rain→storm, etc.), create a weather_alerts row.

- Set itinerary_days.weatherAlerted = true.

- Optionally send Expo push notification to mobile.

- Return alert list to client for banner display.

## 9. User Stories

### Traveler Role

Account

- US-01: As a traveler, I want to register with my email and password so that I can save and access my trips.

- US-02: As a traveler, I want to log in and out so that my trips remain private.

- US-03: As a traveler, I want to update my name, email, and avatar so that my profile reflects who I am.

- US-04: As a traveler, I want to reset my password so that I can recover access if I forget it.

Trip Creation

- US-05: As a traveler, I want to search for a destination with autocomplete so that I can quickly find and confirm where I'm going.

- US-06: As a traveler, I want to pick my travel dates, budget range, travel style, group type, and pacing so that the AI can generate a plan that suits me.

- US-07: As a traveler, I want to see a progress indicator while the AI builds my itinerary so that I know the system is working.

- US-08: As a traveler, I want to see a full day-by-day itinerary with morning, afternoon, and evening blocks immediately after generation.

Itinerary Management

- US-09: As a traveler, I want to regenerate a single day without changing the rest of the trip so that I can try alternatives without losing my full plan.

- US-10: As a traveler, I want to regenerate the full itinerary with the same trip parameters so that I can compare different versions.

- US-11: As a traveler, I want to edit the title, description, and duration of individual itinerary items so that I can personalize the plan.

- US-12: As a traveler, I want to delete itinerary items I don't want so that the plan reflects my real preferences.

- US-13: As a traveler, I want to see estimated cost per item so that I can plan my daily budget.

Weather Adaptation

- US-14: As a traveler, I want to be alerted when the forecast changes significantly for a day in my upcoming trip so that I can adapt my plan.

- US-15: As a traveler, I want to accept a weather-aware rewrite of a day so that my itinerary stays practical even when conditions change.

- US-16: As a traveler, I want to dismiss a weather alert without rewriting so that I can keep my original plan if I choose.

- US-17: As a traveler using the mobile app, I want to receive a push notification when a weather alert fires for my trip so that I'm informed even when the app is closed.

Place Cards

- US-18: As a traveler, I want to see a "worth it / skip it" card for every place in my itinerary so that I can decide quickly whether to include or skip something.

- US-19: As a traveler, I want to filter place cards by verdict (worth it / skip it / depends) so that I can scan only the recommendations that matter to me.

- US-20: As a traveler, I want to see each card's cost level and time needed so that I can make practical decisions on the go.

- US-21: As a traveler, I want to flag a place card as inaccurate so that the information can be reviewed and corrected.

Mobile

- US-22: As a mobile traveler, I want to view my day plan in a clean scrollable list so that I can follow it while on the ground.

- US-23: As a mobile traveler, I want to tap a place name to open its full summary card so that I can get context without opening a browser.

- US-24: As a mobile traveler, I want to browse all my saved place cards across trips from a single Explore tab so that I can reference favorites at any time.

### Admin Role

- US-25: As an admin, I want to view all registered users with their email, role, and join date so that I can monitor platform usage.

- US-26: As an admin, I want to change a user's role from traveler to admin so that I can delegate moderation responsibilities.

- US-27: As an admin, I want to suspend a user account so that I can address abuse without deleting their data.

- US-28: As an admin, I want to see all open content flags with the associated place card preview so that I can review reported inaccuracies.

- US-29: As an admin, I want to resolve or dismiss a flag and optionally delete the place card so that the platform maintains content quality.

- US-30: As an admin, I want to see aggregate usage statistics (total users, trips, alerts, flags) so that I can track platform health.

## 10. Authentication & Authorization

### Stack

- Auth.js v5 (NextAuth.js) with the credentials provider.

- JWT session strategy — no database session storage.

- Token signed with NEXTAUTH_SECRET env variable.

- Token includes: userId, email, role, name.

### Register Flow

Client POST /api/auth/register

→ validate input with Zod

→ hash password with bcrypt (saltRounds: 12)

→ insert user row

→ send welcome email via Resend

→ return 201 + user object (no password)

### Login Flow

Client POST /api/auth/[...nextauth] (credentials)

→ Auth.js calls authorize()

→ query user by email

→ bcrypt.compare(password, hash)

→ if valid → return user object → Auth.js creates JWT

→ set httpOnly cookie on web

→ mobile: receive token in response body, store in memory

### Mobile Authentication

The Expo app stores the JWT in an in-memory variable (not AsyncStorage) to avoid persistence issues. Every API call adds Authorization: Bearer <token> header. Token expiry is set to 7 days; the app re-authenticates silently if a 401 is returned.

### Authorization Guards

Web — Server Components:

import { auth } from "@/lib/auth";

import { redirect } from "next/navigation";

export default async function ProtectedPage() {

const session = await auth();

if (!session) redirect("/login");

if (session.user.role !== "admin") redirect("/dashboard");

// ...

}

API Routes:

export async function GET(req: Request) {

const session = await auth();

if (!session) return Response.json({ error: "Unauthorized" }, { status: 401 });

if (session.user.role !== "admin") return Response.json({ error: "Forbidden" }, { status: 403 });

// ...

}

## 11. Admin Panel

The admin panel is a restricted section of the web app at /admin/*, accessible only to users with role = 'admin'.

### Layout

A persistent sidebar navigation with tabs: Dashboard Stats, Users, Content Flags.

### Stats Tab

Four KPI cards using live counts from the DB:

- Total registered users

- Trips created in the last 7 days

- Active weather alerts

- Open content flags

### Users Tab

- Server-side paginated table (20 rows/page).

- Columns: Name, Email, Role (dropdown to change), Status, Joined date, Actions.

- Role toggle calls PATCH /api/admin/users/:id with { role }.

- Suspend button calls PATCH /api/admin/users/:id with { suspended: true }.

### Content Flags Tab

- List of open flags with place card name, category, verdict, flag reason, and date raised.

- "Resolve" button: mark flag resolved and optionally delete the card.

- "Dismiss" button: mark flag dismissed, card stays.

## 12. Integrations Wiring

### Gemini 2.0 Flash

// lib/ai/gemini.ts

import { GoogleGenerativeAI, SchemaType } from "@google/generative-ai";

const client = new GoogleGenerativeAI(process.env.GEMINI_API_KEY!);

export const gemini = client.getGenerativeModel({

model: "gemini-2.0-flash",

generationConfig: { responseMimeType: "application/json" },

});

### Open-Meteo (no API key)

// lib/weather/open-meteo.ts

export async function getForecast(lat: number, lon: number, startDate: string, endDate: string) {

const url = new URL("https://api.open-meteo.com/v1/forecast");

url.searchParams.set("latitude", String(lat));

url.searchParams.set("longitude", String(lon));

url.searchParams.set("daily", "weathercode,temperature_2m_max,temperature_2m_min,precipitation_probability_max");

url.searchParams.set("start_date", startDate);

url.searchParams.set("end_date", endDate);

url.searchParams.set("timezone", "auto");

const res = await fetch(url.toString());

if (!res.ok) throw new Error("Open-Meteo fetch failed");

return res.json();

}

### OpenTripMap (POI enrichment)

// lib/places/opentripmap.ts

export async function getPOIs(lat: number, lon: number, radius = 5000, limit = 30) {

const base = "https://api.opentripmap.com/0.1/en/places";

const res = await fetch(

`${base}/radius?radius=${radius}&lon=${lon}&lat=${lat}&limit=${limit}&format=json&apikey=${process.env.OPENTRIPMAP_KEY}`

);

return res.json();

}

### Nominatim Geocoding

// lib/geocoding/nominatim.ts

export async function geocode(destination: string) {

const res = await fetch(

`https://nominatim.openstreetmap.org/search?q=${encodeURIComponent(destination)}&format=json&limit=1`,

{ headers: { "User-Agent": "RouteCrafted/1.0 contact@RouteCrafted.app" } }

);

const [place] = await res.json();

return { lat: parseFloat(place.lat), lon: parseFloat(place.lon), displayName: place.display_name };

}

### Cloudflare R2

// lib/storage/r2.ts

import { S3Client, PutObjectCommand } from "@aws-sdk/client-s3";

export const r2 = new S3Client({

region: "auto",

endpoint: `https://${process.env.R2_ACCOUNT_ID}.r2.cloudflarestorage.com`,

credentials: {

accessKeyId: process.env.R2_ACCESS_KEY_ID!,

secretAccessKey: process.env.R2_SECRET_ACCESS_KEY!,

},

});

export async function uploadFile(key: string, body: Buffer, contentType: string) {

await r2.send(new PutObjectCommand({ Bucket: process.env.R2_BUCKET_NAME!, Key: key, Body: body, ContentType: contentType }));

return `https://${process.env.R2_PUBLIC_DOMAIN}/${key}`;

}

### Resend Email

// lib/email/resend.ts

import { Resend } from "resend";

export const resend = new Resend(process.env.RESEND_API_KEY);

export async function sendWelcomeEmail(to: string, name: string) {

await resend.emails.send({

from: "RouteCrafted <noreply@RouteCrafted.app>",

to,

subject: "Welcome to RouteCrafted 🗺️",

html: `<h1>Hi ${name},</h1><p>Your account is ready. Start planning your first trip!</p>`,

});

}

### Expo Push Notifications

// lib/notifications/expo-push.ts

export async function sendWeatherAlert(expoPushToken: string, destination: string, day: string) {

await fetch("https://exp.host/--/api/v2/push/send", {

method: "POST",

headers: { "Content-Type": "application/json" },

body: JSON.stringify({

to: expoPushToken,

title: `⛈ Weather alert — ${destination}`,

body: `Forecast changed for ${day}. Tap to review your updated plan.`,

data: { type: "weather_alert" },

}),

});

}

## 13. Implementation Phases

Phase structure aligns with the capstone requirement of commits spread across multiple days.

### Phase 1 — Foundation (Days 1–3)

- Initialize monorepo with npm workspaces and Turborepo.

- Create Next.js app with App Router, TypeScript, Tailwind.

- Create Expo app with Expo Router and TypeScript.

- Set up shared packages/shared with TypeScript types.

- Configure Neon PostgreSQL connection and Drizzle ORM.

- Write and run initial DB migration (all 7 tables).

- Implement Auth.js with credentials provider, register + login endpoints.

- Commit initial working auth flow.

### Phase 2 — Core Web Screens (Days 4–7)

- Build Landing page (Screen 1).

- Build Register and Login screens (Screens 2–3).

- Build Dashboard (Screen 4).

- Build Create Trip wizard with Mapbox autocomplete (Screen 5).

- Implement /api/trips CRUD endpoints.

- Integrate Nominatim geocoding on trip creation.

- Commit each screen separately.

### Phase 3 — AI Itinerary Generation (Days 8–10)

- Write Gemini client wrapper and prompt templates.

- Implement /api/itinerary/generate endpoint with Zod validation.

- Integrate Open-Meteo weather + OpenTripMap POIs into the generation prompt.

- Build Trip Detail / Itinerary screen (Screen 6).

- Implement item edit and delete.

- Test full generation flow end-to-end.

- Commit generation feature.

### Phase 4 — Place Cards & Weather (Days 11–13)

- Implement /api/places/generate-cards endpoint.

- Build Place Cards screen (Screen 7).

- Implement weather monitoring: /api/weather/check.

- Add weather alert banners to dashboard and trip detail.

- Implement day rewrite: /api/itinerary/rewrite-day.

- Add alert accept/dismiss flow.

- Commit cards + weather features.

### Phase 5 — Mobile App (Days 14–17)

- Implement Auth screens M1–M2 in Expo.

- Implement My Trips tab M3 with trip list and create sheet.

- Implement Trip Day Plan screen M4.

- Implement Place Card Detail screen M5.

- Implement Explore and Profile tabs M6–M7.

- Register Expo push token on login, store in users.expoPushToken.

- Test on Android emulator and/or physical device.

- Commit mobile app.

### Phase 6 — Admin Panel & Storage (Days 18–19)

- Implement admin-only route guards.

- Build admin panel with Stats, Users, Flags tabs (Screen 9).

- Implement admin API endpoints.

- Integrate Cloudflare R2 for avatar and trip cover uploads (Screen 8 — Profile).

- Commit admin panel + storage.

### Phase 7 — Polish, Email, Push & Deployment (Days 20–22)

- Integrate Resend for welcome and alert emails.

- Finalize push notification delivery on weather alerts.

- Write README.md (project description, architecture, DB schema, setup guide, folder guide).

- Write AGENTS.md.

- Deploy to Vercel. Set all env vars in Vercel dashboard.

- Run DB migrations on Neon production.

- Verify live deployment end-to-end.

- Final commit and tag.

## 14. Environment Variables

File: .env.local (git-ignored).

# ── Database ──────────────────────────────────────────────

DATABASE_URL=postgresql://user:password@host.neon.tech/neondb?sslmode=require

# ── Auth ──────────────────────────────────────────────────

NEXTAUTH_SECRET=generate-with-openssl-rand-base64-32

NEXTAUTH_URL=http://localhost:3000

# ── AI ────────────────────────────────────────────────────

GEMINI_API_KEY=AIza...

# ── Geocoding ─────────────────────────────────────────────

NEXT_PUBLIC_MAPBOX_TOKEN=pk.eyJ1...    # public — safe for browser

OPENTRIPMAP_KEY=5ae2e3...

# ── Storage ───────────────────────────────────────────────

R2_ACCOUNT_ID=abc123

R2_ACCESS_KEY_ID=key_id

R2_SECRET_ACCESS_KEY=secret

R2_BUCKET_NAME=RouteCrafted-uploads

R2_PUBLIC_DOMAIN=pub.RouteCrafted.app    # R2 custom public domain

# ── Email ─────────────────────────────────────────────────

RESEND_API_KEY=re_...

# ── Open-Meteo ────────────────────────────────────────────

# No key required

Vercel setup: Run vercel env pull .env.local after linking the project, or add each var via the Vercel dashboard → Settings → Environment Variables.

## 15. AGENTS.md Template

# RouteCrafted — AI Dev Agent Instructions

## Project Overview

RouteCrafted is a multi-platform full-stack travel itinerary builder.

Tech stack: Next.js 15, React, TypeScript, Tailwind CSS, Drizzle ORM,

Neon PostgreSQL, Expo (React Native), Auth.js, Gemini 2.0 Flash, Vercel.

## Monorepo Structure

- `apps/web/` — Next.js 15 app: backend API + web client

- `apps/mobile/` — Expo React Native app

- `packages/shared/` — shared TypeScript types

## Key Architectural Rules

- All API logic lives in `apps/web/app/api/**`. No business logic in components.

- Use Server Components for data fetching on the web. Use Server Actions for mutations.

- Mobile app communicates with the backend via `apps/mobile/lib/api.ts` only.

- Never expose API keys to the browser. All third-party calls are server-side only.

- Database changes must use `drizzle-kit generate` + `drizzle-kit migrate`. Commit SQL files.

- AI calls go through `apps/web/lib/ai/gemini.ts`. Parse all responses with Zod.

- Never store secrets in code. Use `process.env` with `.env.local`.

## External Services

- **LLM:** Gemini 2.0 Flash via `lib/ai/gemini.ts`

- **Weather:** Open-Meteo REST, no key, via `lib/weather/open-meteo.ts`

- **Geocoding:** Nominatim (server-side) + Mapbox (client autocomplete)

- **Places/POI:** OpenTripMap via `lib/places/opentripmap.ts`

- **Storage:** Cloudflare R2 via `lib/storage/r2.ts`

- **Auth:** Auth.js credentials + JWT, config in `app/api/auth/[...nextauth]/route.ts`

- **Email:** Resend via `lib/email/resend.ts`

- **Push:** Expo push service via `lib/notifications/expo-push.ts`

## Database

- ORM: Drizzle ORM. Schema in `lib/db/schema.ts`.

- Tables: users, trips, itinerary_days, itinerary_items, place_cards, weather_alerts, admin_flags.

- Always run `db:generate` and `db:migrate` after schema changes.

- Migrations committed in `drizzle/` folder.

## Auth

- Auth.js with credentials provider and JWT strategy.

- JWT includes userId, email, role.

- Admin routes check `session.user.role === 'admin'` server-side.

- Mobile stores JWT in memory, sends as `Authorization: Bearer <token>`.

## Commit Guidelines

- One commit per completed feature or screen.

- Commit message format: `feat: add [feature]`, `fix: [issue]`, `db: add [table/migration]`.

- Target: 15+ commits across 3+ different days.